Sprint Review Checklist

Project Name	Digital Pink Card	Project ID / (if applicable)
Reviewer’s Name	Pauline Ocampo	Sprint No.	1
Review Date	February 09, 2018

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-1.1-S1: Determine free hrs left	✓		Database: System database has appropriate CRUD functionalities for storing and recording the history of transactions of a student	13
UC-4.0-S1: Pay amount due	✓		Database: System database has appropriate CRUD functionalities for storing and recording the current transaction of a student, including marking a session as paid	21
TOTAL	2	0
Team Velocity (Add all value sof UAC that have been complied)				34

Tester's Comments:

(n/a)

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue						✓
Speaks the Users' Language						✓
Minimize User Memory Load					✓
Consistency					✓
Feedback						✓
Clearly Marked Exits						✓
Shortcuts						✓
Good Error Messages						✓
Prevent Errors				✓
Help and Documentation			✓

2. Reviewer’s Comments:
The above Usability Goals only apply to the database portion of the project (not the backend / fetching from the database portion), since this particular checklist is focused on checking that the tables in the database have the appropriate fields, relations and constraints. Most of the Usability Goals above therefore do not apply, since they are either irrelevant to a database, or are features or limitations the database engine.

The ones that do have answers other than NA have the following justifications:
- “Minimize User Memory Load”: No superfluous fields were present.
- “Consistency”: The appropriate relations/constraints are present, enforcing data consistency.
- “Prevent Errors”: The appropriate relations/constraints are present, preventing incorrect inserts.
- “Help and Documentation”: The field names are self-explanatory, but the database structure itself is not documented anywhere else (leading to problems with database structure inconsistency during development).