CS 192 Software Engineering II
Implementation Plan and Accountability Report

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person) / Only one person is accountable for the activity	Output	Remarks	Effort / Points / (for instructor only)
1	Jan. 29, 2018	Plan and prepare implementation plan	Pauline Ocampo	Implementation Plan	Date given is date implementation plan was finalized and submitted. (The first draft of the implementation plan was created on Jan. 26, 2018.)
	Jan. 28, 2018	Code database	Carlos Daroya	Source Code	Set up Digital Pink Card database of reports.
	-	Code Review database and document	Pauline Ocampo	Code Review Document / Updated Software Architecture Document	[Database creation and population script is not included in the Github release, so it has no corresponding code review document.]
	Feb. 09, 2018	Code backend (interface of database and frontend)	Carlos Daroya	Source Code	Interface between Librarian UI and Digital Pink Card database.
	Feb. 12, 2018	Code Review backend	Carlos Daroya	Code Review Document / Updated Software Architecture Document	While the updated accountability plan lists Carlos as the backend dev, the original person accountable for backend dev was someone else, while Carlos was assigned to do backend code review.
	Feb. 09, 2018	Code frontend (librarian UI)	Pauline Ocampo	Source Code	Basic Librarian UI.
	Feb. 09, 2018	Edited frontend code	Carlos Daroya	Source Code
	Feb 11, 2018	Code Review frontend	Jann Willem Cai	Code Review Document / Updated Software Architecture Document
	Feb. 09, 2018	Functional Testing and sprint review document (for database)	Pauline Ocampo	Sprint Review Document (focusing on database)	Functional testing and sprint review limited to database functions, such as checking for the proper storage of user information and their relations in the actual database.
	Feb. 12, 2018	Functional Testing and sprint review document (for backend)	Carlos Daroya	Sprint Review Document / (focusing on backend)	Functional testing and sprint review limited to backend functions, such as checking that the correct changes are made when the appropriate function is called.
	Feb. 10, 2018	Functional Testing and sprint review document (for librarian UI)	Jann Willem Cai	Sprint Review Document / (focusing on librarian UI)	Functional testing and sprint review limited to the librarian user interface, such as checking that the interface responds as expected when buttons are clicked.
	Feb. 10, 2018	Proper indentation (5 spaces) for files	Jann Willem Cai	Source Code (with fixed indentation)
	Feb. 09, 2018	Sprint retrospect document	Pauline Ocampo	Sprint Retrospect Document
	Feb. 07, 2018	Finalized code architecture and framework installation	Carlos Daroya	Code skeleton	Date given is date last bugs in initial Electron + Vue.js + Express.js skeleton were worked out.
	Feb. 12, 2018	Update implementation with accountability	Pauline Ocampo	Updated implementation plan with accountability	Date given on the left is the date the accountability plan was finalized.
2	Feb. 12, 2018	Plan and prepare implementation plan	Pauline Ocampo	Implementation Plan
	Feb. 23, 2018	Sprint retrospect document	Pauline Ocampo	Sprint Retrospect Document
	Feb. 23, 2018	Update implementation with accountability	Pauline Ocampo	Updated implementation plan with accountability
	Feb. 16, 2018	Decide on and implement architecture for student view portion of app	Carlos Daroya	Skeleton of Student UI app	Specifically: whether the Student and Librarian UIs should be separate apps or different modes of one combined app.
	Feb. 22, 2018	Acquire barcode scanner	Pauline Ocampo	Working barcode scanner	Buy or borrow a barcode scanner (or other method of reading a barcode). [Note: Decided on Barcode-to-PC app to use Android phone as PC barcode scanner.]
	Feb. 20, 2018	Code: Fix organization of Vue files for Librarian UI	Jann Willem Cai	Source code; standardized Librarian UI components folder	Standardize components folder (Instead of having a mix of Vue files representing components and a mix of folders representing components, choose one.)
	Feb. 16, 2018	Code: Increase readability of display for Librarian UI	Jann Willem Cai	Source code; fixed	Tweak Librarian UI display to arrange data in a slightly more readable manner.
	Feb. 21, 2018	Code: Create basic Student UI instructions page (frontend)	Pauline Ocampo	Source code	Should have a page instructing students to scan their ID.
	Feb. 21, 2018	Code: Create basic Student UI homepage (frontend)	Pauline Ocampo	Source code	Should have a basic landing page for a student who has timed in, showing their relevant info. [Note: Choosing an available seat is not yet included in this sprint.] [Note 2: Task originally assigned to Willem, but completed by Pauline due to former having heavier assigned work for this sprint.]
	Feb. 22, 2018	Code: Provide method of barcode scan input (frontend)	Pauline Ocampo	Source code	Should be able to read in a student number given the barcode on a student’s ID.
	Feb. 16, 2018	Code: Connect Student UI to database (backend)	Carlos Daroya	Source code	Must be able to retrieve data from the database.
	Feb. 16, 2018	Code: Compute time ins and time outs	Carlos Daroya	Source code	Must be able to compute the time in and the time out given database state and a time in/out request.
	Feb. 16, 2018	Code: Reflect time in/out to the database (backend)	Carlos Daroya	Source code	Must be able to change the data saved in the database.
	Feb. 12, 2018	Made and populated Trello board	Pauline Ocampo	Trello board	(Agreed upon by group to help fulfill previous sprint’s Sprint Retrospect goals.)
	Feb. 22, 2018	Code review: Front-end, Librarian UI	Carlos Daroya	Code review documents for front-end (Librarian UI)
	Feb. 22, 2018	Code review: Front-end, Student UI	Jann Willem Cai	Code review documents for front-end (Student UI)
	Feb. 22, 2018	Code review: Back-end, Librarian UI	Jann Willem Cai	Code review documents for back-end (Librarian UI)
	Feb. 22, 2018	Code review: Back-end, Student UI	Pauline Ocampo	Code review documents for back-end (Student UI)
3	Feb. 26, 2018	Plan and prepare implementation plan	Pauline Ocampo	Original implementation plan
	Feb. 26, 2018	Revised implementation plan	Carlos Daroya	Original implementation plan
	Mar. 10, / 2018	Sprint retrospect document	Jann Willem Cai	Sprint retrospect document
	Mar. 10, / 2018	Update implementation with accountability	Pauline Ocampo	Updated implementation plan
	Mar. 07, / 2018	Provide UI for picking computer (Student front-end)	Jann Willem Cai	Student UI for picking computer	Button press, ask for preferences
	Mar. 09, / 2018	Provide method of automatically tracking a seat as unavailable or free (Student back-end)	Carlos Daroya	Database tracks the status of a seat, either indirectly or directly
	n/a	Provide screen for displaying which seats are unavailable or free (Student front-end)	Jann Willem Cai	Screen displays seats as unavailable or free (Student UI)	Display only (Sprint goal not reached - seats were displayed, but without indicator of unavailable or free.)
	Mar. 09, / 2018	Display cost incurred during a session upon time-out (Student front-end)	Pauline Ocampo	Student UI display shows cost on time-out
	Mar. 06, / 2018	Calculate cost incurred during a session upon time-out (Student back-end)	Carlos Daroya	Cost incurred is stored in database
	Feb. 27, / 2018	Get a copy of layout of TLC computers (for reference)	Jann Willem Cai	Information about layout of TLC
	Feb. 27, / 2018	Get current price for TLC use (for reference)	Jann Willem Cai	Information about price for TLC use
	Mar. 06, / 2018	Redesign database (to 3NF)	Carlos Daroya	Redesigned database
	Mar. 06, / 2018	Update Librarian code to work with new database structure	Carlos Daroya	Updated Librarian code that allows Librarian UI to interact with database
	n/a	Update Student code to work with new database structure	Pauline Ocampo	Updated Student code that allows Librarian UI to interact with database	(Turned out to be unnecessary; Student code ran with new database without further modification)
	Mar. 10, / 2018	Functional testing: Updated Librarian code	Pauline Ocampo	Sprint Review Document
	Mar. 10, / 2018	Code review: Updated Librarian code	Pauline Ocampo	Code Review Document
	Mar. 10, / 2018	Functional testing: Updated Student code (display student information)	Jann Willem Cai	Sprint Review Document
	Mar. 10, / 2018	Code review: Updated Librarian UI	Jann Willem Cai	Code Review Document
	Mar. 10, / 2018	Functional testing: Pick seat (Student)	Carlos Daroya	Sprint Review Document
	Mar. 10, / 2018	Code review: Code related to picking a seat (Student)	Carlos Daroya	Code Review Document
	Mar. 09, / 2018	Improved Student UI design	Jann Willem Cai	Improved user interface for Student
	Mar. 07, / 2018	Improved Librarian UI design	Pauline Ocampo	Improved user interface for Librarian
4	Mar. 12, / 2018	Plan and prepare implementation plan	Carlos Daroya	Original pre-sprint implementation plan
	Mar. 12, 2018	Added few additional details to implementation plan	Pauline Ocampo
	Mar. 23, 2018	Sprint retrospect document	Jann Willem Cai	Sprint retrospect document
	Mar. 23, 2018	Update implementation with accountability	Pauline Ocampo	Updated post-sprint implementation plan
	Mar. 18, 2018	Edit Student backend to return a seat’s availability status	Carlos Daroya	Student backend code related to finding and returning seat availability status
	Mar. 21, 2018	Edit displayed seat options to show only those that are available (Student front-end)	Jann Willem Cai	Student UI displays options for picking available seats (and only allows picking available seats)
	Mar. 23, / 2018	Show free hours remaining upon time-in (Student UI)	Jann Willem Cai	Free hours (or a message equivalent to “no free hours”) displayed upon time-in
	Mar. 23, / 2018	Show free hours remaining upon time-out (Student UI)	Jann Willem Cai	Free hours (or a message equivalent to “no free hours”) displayed upon time-out
	Mar. 21, 2018	Display a searched student’s reports on Librarian UI	Pauline Ocampo	Librarian UI component displaying a student’s reports upon searching for them
	Mar. 22, 2018	Improve design of Librarian UI	Pauline Ocampo	Librarian user interface that follows a design “theme”
	Mar. 20, 2018	Improve design of Student UI	Jann Willlem Cai	Student user interface that follows a design “theme”	Improved display of available seats and seat picker
	Mar. 23, 2018	Functional testing: Modified backend code	Pauline Ocampo	Sprint Review Document
	Mar. 23, 2018	Code review: Modified backend code	Pauline Ocampo	Code Review Document
	Mar. 23, 2018	Functional testing: Modified Student front-end code	Carlos Daroya	Sprint Review Document
	Mar. 23, 2018	Code review: Modified Student front-end code	Carlos Daroya	Code Review Document
	Mar. 23, 2018	Functional testing: Modified Librarian front-end code	Jann Willem Cai	Sprint Review Document
	Mar. 23, 2018	Code review: Modified Librarian front-end code	Jann Willem Cai	Code Review Document