Sprint Review Checklist

Project Name	Digital Pink Card	Project ID / (if applicable)
Reviewer’s Name	Pauline Ocampo	Sprint No.	03
Review Date	10 March 2018

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-2.1-S1: Check computer availability (A computer is available)		✓	The student can take an available computer via the Digital Pink Card system.	13
UC-2.1-S2: Check computer availability (No computer is available)	✓		The student is informed if no computer is available.	13
UC-3.0-S1: Determine usage cost	✓		Upon time-out, the cost incurred during the session that just ended is displayed to the student.	5
TOTAL	2	3		31
Team Velocity (Add all value sof UAC that have been complied)				18

Tester's Comments:

n/a

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					✓
Speaks the Users' Language					✓
Minimize User Memory Load					✓
Consistency				✓
Feedback				✓
Clearly Marked Exits					✓
Shortcuts					✓
Good Error Messages			✓
Prevent Errors		✓
Help and Documentation			✓

2. Reviewer’s Comments:
n/a