Sprint Review Checklist

Project Name	Digital Pink Card	Project ID / (if applicable)
Reviewer’s Name	Jann Willem Cai	Sprint No.	1
Review Date	10 February 2018

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-1.1-S1: Determine free hrs left	/		Frontend: able to view the “free hrs” of a student gotten from the backend (that gets the data from the database)	13
UC-4.0-S1: Pay amount due	/		Frontend: able to view the amount due of a student gotten from the backend (that gets the data from the database) and able to set it to any value	21
TOTAL	(count of YES)	(count of NO)
Team Velocity (Add all value sof UAC that have been complied)				34

Tester's Comments:

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue			/
Speaks the Users' Language			/
Minimize User Memory Load					/
Consistency			/
Feedback		/
Clearly Marked Exits			/
Shortcuts					/
Good Error Messages			/
Prevent Errors				/
Help and Documentation	/

2. Reviewer’s Comments:
The above usability goals is for the front end part of the system.

- It is usable, but not very user-friendly.
- From a librarian’s standpoint, this system speaks the user’s language.
- It minimizes user memory load, since only the necessary parts are in the front end.
- The pages look consistent.
- There are some feedbacks to know what is happening.
- There are multiple shortcuts (or exits) from a page to another.
- There are error messages and the system has ways to prevent invalid syntaxes from pushing through.
- No help and documentation for the frontend yet, since the project is still starting.